DU ANYAM
PERFORMANCE MARKETING OS

Product Requirements Document + Technical Blueprint + Development Roadmap

Private internal web application for daily performance marketing operations

Version 1.0 — September 2026

Initial scope: MVP foundation. Designed to expand iteratively.

# 1. Executive Summary

Du Anyam Performance Marketing OS (PM OS) adalah webapp internal pribadi yang berfungsi sebagai operating system harian untuk menjalankan performance marketing secara konsisten. Aplikasi ini bukan sekadar dashboard. Fokus utamanya adalah mengubah data, SOP, eksperimen, lead, dan insight menjadi prioritas tindakan harian yang dapat ditelusuri kembali.

Prinsip produk: Plan → Execute → Measure → Diagnose → Decide → Document → Learn → Repeat.

## 1.1 Tujuan Utama

Menjawab dalam kurang dari dua menit: “Hari ini saya harus mengerjakan apa?”

Menyatukan workflow harian, performa campaign, lead quality, experiment history, playbook, dan reporting dalam satu tempat.

Menghubungkan acquisition metrics ke business outcome: Lead → MQL → SQL → Opportunity → Quotation → Won/Lost.

Membentuk decision history sehingga perubahan campaign tidak dilakukan tanpa alasan, baseline, dan hasil.

Menjadi fondasi yang kelak dapat berkembang menjadi internal Growth OS untuk tim yang lebih luas.

## 1.2 MVP Boundary

| In Scope — MVP | Out of Scope — sementara |
| --- | --- |
| Today / Daily Workflow | Full autonomous AI agent |
| Performance overview | Advanced predictive forecasting |
| Lead funnel & attribution | Full bidirectional CRM replacement |
| Experiment tracker | Multi-company SaaS / multi-tenant |
| Playbook / SOP | Automated budget changes in ad platforms |
| Weekly report generator | Complex approval workflow |
| Data health & integration status | Enterprise data warehouse |

# 2. Product Principles & Success Criteria

Action-first, bukan metric-first. Setiap screen harus membantu mengambil keputusan.

HubSpot tetap menjadi CRM source of truth; PM OS berfungsi sebagai operating layer, analytics layer, dan decision layer.

Slack berfungsi sebagai alert dan coordination layer, bukan database.

Supabase menyimpan state aplikasi, attribution mirror, experiment history, workflow completion, dan cached analytics.

n8n menangani sinkronisasi, scheduled jobs, alerts, dan orchestration antarsistem.

Setiap integrasi harus dapat gagal tanpa membuat aplikasi utama tidak bisa digunakan.

MVP harus bisa berguna walaupun beberapa integrasi masih manual.

## 2.1 North Star

Saat membuka aplikasi setiap pagi, user langsung melihat prioritas, alert, lead yang membutuhkan follow-up, experiment yang harus dievaluasi, dan checklist kerja yang sesuai hari tersebut.

## 2.2 Success Metrics

| Area | Target awal |
| --- | --- |
| Daily use | Dipakai minimal 4 hari kerja per minggu |
| Workflow | ≥80% task harian tercatat dari app |
| Experiment discipline | 100% perubahan eksperimen penting memiliki hypothesis + result |
| Lead attribution | Mayoritas MQL/SQL memiliki source/campaign yang dapat dilacak |
| Reporting | Weekly report terbentuk dari data yang sudah tercatat, bukan input ulang |
| Operational clarity | Prioritas harian dapat ditentukan <2 menit |

# 3. User & Core Jobs To Be Done

MVP dirancang untuk satu primary user: Performance Marketing Specialist. Arsitektur tetap dibuat agar dapat menambah role Marketing Lead, Sales, dan Management di fase berikutnya.

| Job | Outcome |
| --- | --- |
| Review kesehatan funnel | Mengetahui titik penurunan dari spend sampai revenue |
| Prioritize work | Menentukan 3–5 tindakan yang paling berdampak hari itu |
| Review lead quality | Tidak tertipu CPL murah tetapi lead buruk |
| Run experiments | Mengetahui apa yang diuji, mengapa, dan apa hasilnya |
| Follow sales progress | Mengetahui lead yang belum diberi status atau follow-up |
| Report progress | Menghasilkan weekly recap dengan minimum pekerjaan manual |
| Recall SOP | Mengakses panduan saat launch, optimization, tracking, atau troubleshooting |

# 4. Information Architecture & Navigation

PM OS
├── Today
├── Performance
│   ├── Overview
│   ├── Meta Ads
│   ├── Funnel
│   ├── Lead Quality
│   └── Website / Analytics
├── Leads
│   ├── All Leads
│   ├── MQL / SQL
│   ├── Opportunities
│   └── Attribution
├── Experiments
│   ├── Backlog
│   ├── Running
│   └── Completed / Learnings
├── Playbook
├── Workflows
├── Reports
├── Integrations / Data Health
└── Settings

## 4.1 Route Structure

| Route | Purpose |
| --- | --- |
| /today | Daily command center |
| /performance | Executive performance overview |
| /performance/meta | Meta campaign/ad set/ad diagnostics |
| /funnel | Lead-to-revenue funnel |
| /leads | Lead registry + attribution + stage |
| /experiments | Experiment operating system |
| /playbook | SOP, guides, checklists, knowledge |
| /workflows | Daily/weekly/monthly workflows |
| /reports | Weekly/monthly report drafts |
| /integrations | HubSpot, Slack, Meta, GA4, n8n health |
| /settings | Thresholds, naming conventions, KPI definitions |

# 5. Front-End Product Specification

## 5.1 UX Direction

Desktop-first, tetapi responsive untuk mobile review.

Left sidebar navigation + top command bar.

Prioritas visual: alerts → recommended actions → KPI context → detail.

Data density cukup tinggi tetapi card tidak berlebihan.

Gunakan status semantics: Critical, Attention, Healthy, Unknown. Jangan mengandalkan warna saja.

Every metric card should answer “compared with what?”: prior period, target, or baseline.

## 5.2 Today Page

| Component | Function |
| --- | --- |
| Greeting + date | Context current workday |
| Priority Actions | Top 3–5 tindakan berdasarkan rules/alerts |
| Daily Checklist | Checklist yang berbeda sesuai weekday |
| Lead Follow-up Queue | MQL/SQL tanpa update atau overdue |
| Experiment Review Queue | Experiment mencapai review date/minimum data |
| Data Health Strip | Status HubSpot, n8n, analytics, Meta import |
| Quick Notes | Catatan kerja yang otomatis masuk report context |

## 5.3 Performance Page

KPI strip: Spend, Leads, CPL, MQL, CPQL, SQL, CPSQL, Opportunities, Revenue/Attributed Revenue.

Trend graph dengan selectable date range.

Funnel visualization.

Campaign health table dengan compare previous period.

Anomaly list: “CPL up”, “MQL rate down”, “lead status stale”, “spend without SQL”.

Diagnostic context: jangan otomatis menyarankan pause hanya karena CPL naik jika quality membaik.

## 5.4 Leads Page

Filter by stage, source, campaign, ad, owner, date, status.

Lead detail drawer: identity, company, requirement, quantity, timeline, UTM, first-touch, latest stage, HubSpot ID, deal ID.

Lead timeline: acquired → MQL → SQL → quotation → won/lost.

Flag missing attribution or stale status.

One-click deep link to HubSpot record when available.

## 5.5 Experiments Page

Backlog board: idea, priority, confidence, effort.

Create experiment form: hypothesis, variable, control, variant, KPI, baseline, start date, review rule.

Running view: elapsed time, sample/data status, notes.

Complete experiment: result, winner, conclusion, learning, next action.

Learning library becomes searchable knowledge base.

## 5.6 Playbook & Workflow Page

SOP stored as structured documents, not long unformatted notes.

Checklist templates: Meta launch, landing-page launch, tracking QA, weekly review, monthly review.

Each playbook entry can include prerequisites, steps, expected output, failure cases, references.

Workflow instance stores completion timestamp and optional notes so it can feed reports.

# 6. Front-End Technical Stack

| Layer | Recommended Tool | Why |
| --- | --- | --- |
| Framework | Next.js (App Router) | Server/client composition, routing, API/server actions |
| Language | TypeScript | Safer data contracts and integrations |
| UI | Tailwind CSS + shadcn/ui | Fast internal-tool UI with accessible primitives |
| Forms | React Hook Form + Zod | Reliable form state + validation |
| Charts | Recharts | Enough for KPI/funnel/trend visuals |
| Tables | TanStack Table | Sorting/filtering for leads and campaign tables |
| Icons | Lucide | Consistent lightweight icon set |
| Dates | date-fns | Date ranges, reporting windows |
| State | URL params + server state; Zustand only if needed | Avoid unnecessary global state |
| Fetch/cache | Server Components + TanStack Query where interactive sync is needed | Predictable data refresh |

## 6.1 Suggested Component Structure

src/
├── app/
│   ├── (auth)/login
│   ├── (dashboard)/today
│   ├── (dashboard)/performance
│   ├── (dashboard)/leads
│   ├── (dashboard)/experiments
│   ├── (dashboard)/playbook
│   ├── (dashboard)/workflows
│   ├── (dashboard)/reports
│   ├── (dashboard)/integrations
│   └── api/
├── components/
│   ├── shell/
│   ├── kpi/
│   ├── charts/
│   ├── leads/
│   ├── experiments/
│   ├── workflow/
│   └── ui/
├── lib/
│   ├── supabase/
│   ├── hubspot/
│   ├── slack/
│   ├── analytics/
│   ├── scoring/
│   └── auth/
├── types/
└── config/

# 7. Back-End & System Architecture

Meta / GA4 / Website / Forms
          │
          ▼
         n8n  ───────► Slack alerts
          │
          ├──────────► HubSpot CRM (source of truth)
          │
          ▼
     Supabase Postgres
          │
          ▼
       Next.js App
          │
          └──────────► report generation / later AI copilot

## 7.1 Core Responsibilities

| System | Responsibility |
| --- | --- |
| Next.js | UI, authenticated app routes, server-side business logic, secure API endpoints |
| Supabase | Auth, application DB, analytics cache, workflow/experiment history, RLS |
| HubSpot | Authoritative CRM contact/company/deal stage and sales ownership |
| Slack | Notifications, actionable alerts, human coordination |
| n8n | Scheduled sync, webhooks, fan-out, retries, reconciliation |
| Meta / GA4 | Acquisition and behavior data sources |
| Codex + GPT-6 Astra | Development agent for implementation, refactoring, tests, docs and QA—not runtime dependency for MVP |

## 7.2 Data Ownership Rules

Never maintain two authoritative CRM states. HubSpot owns stage/owner/deal data.

PM OS may mirror HubSpot records for fast analytics and attribution joins.

Experiment status and workflow completion are owned by PM OS.

Raw ad data may be cached in Supabase, but external platform remains source of truth.

Every synced row should preserve external_id, source_system, synced_at, and raw/source timestamp.

# 8. Database Design — MVP

Schema can evolve, but start with explicit domain tables rather than a single generic JSON table.

| Table | Purpose | Key fields |
| --- | --- | --- |
| profiles | User profile | id, full_name, role, timezone |
| leads | Marketing lead mirror | id, hubspot_contact_id, source, medium, campaign, ad_id, lifecycle_stage |
| companies | Company mirror | hubspot_company_id, domain, name, segment |
| deals | Deal/opportunity mirror | hubspot_deal_id, stage, amount, close_date, owner_id |
| lead_attributions | Touchpoint data | lead_id, utm_*, fbclid/gclid, landing_page, captured_at |
| campaign_daily | Daily paid-media facts | date, campaign_id, spend, impressions, clicks, leads |
| funnel_daily | Aggregated quality metrics | date, leads, mql, sql, opps, won, revenue |
| experiments | Experiment definitions | hypothesis, variable, KPI, baseline, status, dates |
| experiment_variants | Control/variant records | experiment_id, name, campaign/ad refs |
| experiment_results | Outcome + learning | result_json, conclusion, winner, learning |
| workflow_templates | Reusable checklist | name, cadence, steps_json |
| workflow_runs | Daily/weekly execution | template_id, run_date, status |
| workflow_items | Step completion | run_id, step_key, completed_at, notes |
| playbook_articles | SOP knowledge | slug, title, category, body_md, version |
| alerts | Actionable signals | type, severity, entity_ref, message, status |
| integration_runs | Health/reconciliation | integration, started_at, ended_at, status, error |
| notes | Operational notes | date, context_type, context_id, body |

## 8.1 Recommended Indexes

leads(hubspot_contact_id) unique; leads(lifecycle_stage, created_at); leads(campaign, created_at).

deals(hubspot_deal_id) unique; deals(stage, close_date).

lead_attributions(lead_id, captured_at); campaign_daily(date, campaign_id) unique.

alerts(status, severity, created_at); workflow_runs(run_date, template_id).

## 8.2 Security & RLS

Enable Row Level Security on all user-facing tables.

For MVP single-user, policy can restrict rows to authenticated project user; do not use public anon write access.

Service role key only on trusted server/n8n environment, never exposed to browser.

Integration secrets stored in environment/secret manager, never in database plaintext UI.

Log integration failures without logging access tokens or full customer messages.

# 9. HubSpot CRM Workflow — Step by Step

HubSpot should remain the CRM system of record. PM OS reads and mirrors key fields, and only writes fields when there is a clear operational need.

## 9.1 CRM Object Model

Contact = person making inquiry.

Company = organization represented by the lead.

Deal = sales opportunity / commercial transaction.

Association = relationship among contact, company, and deal.

PM OS Lead = analytical mirror that carries attribution, quality stage, and external IDs.

## 9.2 Suggested Lifecycle & Deal Stages

| Marketing lifecycle | Sales / deal pipeline example |
| --- | --- |
| Lead | New Inquiry |
| MQL | Qualified by marketing criteria |
| SQL | Sales Accepted / Discovery |
| Opportunity | Needs Confirmed |
| — | Quotation Sent |
| — | Negotiation |
| Customer | Closed Won |
| Disqualified / Lost | Closed Lost |

## 9.3 Suggested HubSpot Custom Properties

| Property | Object | Purpose |
| --- | --- | --- |
| original_utm_source | Contact | First captured source |
| original_utm_medium | Contact | First captured medium |
| original_utm_campaign | Contact | Campaign |
| original_utm_content | Contact | Creative/ad identification |
| landing_page_path | Contact | Initial landing page |
| lead_product_interest | Contact | Product/category requested |
| estimated_quantity | Contact/Deal | Potential order quantity |
| required_by_date | Deal | Timeline requirement |
| lead_quality_reason | Contact | Why MQL/disqualified |
| pmos_external_key | Contact/Deal | Stable cross-system key if needed |

## 9.4 Workflow A — New Web/WhatsApp Lead

1. Landing page captures UTM/click identifiers and inquiry data.

2. Form/WhatsApp gateway triggers n8n webhook.

3. n8n normalizes phone/email and checks if contact exists in HubSpot.

4. Create or update HubSpot Contact; preserve original attribution values once set.

5. If company/domain is known, find/create Company and associate Contact ↔ Company.

6. Apply initial lifecycle stage = Lead.

7. Store/mirror the lead and touchpoint in Supabase.

8. If lead meets deterministic qualification rules, set MQL and record reason.

9. Send Slack alert for new MQL with link to HubSpot and PM OS lead detail.

10. Create an integration_run log and capture any partial failure for retry.

## 9.5 Workflow B — MQL to SQL / Deal

1. Sales reviews MQL in HubSpot.

2. Sales updates qualification/acceptance fields.

3. HubSpot webhook or scheduled n8n sync detects stage change.

4. PM OS updates mirrored lifecycle stage and timestamp.

5. When SQL/opportunity criteria are met, ensure a Deal exists and is associated with Contact/Company.

6. Sync deal amount, stage, owner, expected close date to PM OS mirror.

7. Recompute funnel metrics and campaign quality metrics.

8. If stage becomes Closed Won, attribute revenue according to selected attribution rule and preserve rule/version used.

## 9.6 Workflow C — Stale Lead Follow-up

1. Scheduled n8n job runs every workday morning.

2. Find MQL/SQL records with no stage update/activity beyond threshold.

3. Create PM OS alert.

4. Post digest to Slack rather than one message per lead when volume is high.

5. Today page surfaces these leads under Lead Follow-up Queue.

6. Mark alert resolved automatically when HubSpot stage/activity becomes current.

# 10. Slack Integration Workflow — Step by Step

Slack is used for notifications and coordination. For MVP, prefer outbound alerts first; interactive commands can be added later.

## 10.1 MVP Setup

1. Create a Slack app in the target workspace.

2. Enable Incoming Webhooks for a dedicated channel such as #performance-marketing-alerts.

3. Store webhook URL as a secret in n8n/server environment.

4. Create a reusable n8n “Send Slack Alert” sub-workflow.

5. Define alert templates: New MQL, Tracking Failure, Stale SQL, Experiment Review Due, Weekly Report Ready.

6. Include deep links to PM OS and HubSpot rather than duplicating all data in Slack.

7. Add deduplication key so the same unresolved alert is not spammed repeatedly.

## 10.2 Example Slack Alert Payload

[MQL] New qualified lead
Company: {{company_name}}
Campaign: {{campaign_name}}
Interest: {{product_interest}}
Quantity: {{estimated_quantity}}
Owner: {{owner_name}}

Open PM OS: {{pmos_url}}
Open HubSpot: {{hubspot_url}}

## 10.3 Phase 2 — Interactive Slack App

Use Slack Web API chat.postMessage for richer two-way flows where needed.

Use Events API only if listening to messages/actions is genuinely useful.

Potential actions: Acknowledge Alert, Open Lead, Mark Reviewed, Create Experiment Idea.

Keep authoritative changes in HubSpot/PM OS APIs; Slack button clicks should call those systems, not hold independent state.

# 11. n8n Automation Architecture

| Workflow | Trigger | Primary actions |
| --- | --- | --- |
| lead-ingest | Webhook | Normalize → HubSpot upsert → Supabase mirror → qualify → Slack |
| hubspot-sync | Webhook / schedule | Pull changed contacts/deals → mirror → recompute funnel |
| meta-daily-sync | Schedule | Fetch prior-day campaign facts → upsert campaign_daily |
| data-health | Schedule | Check freshness/error state → create alert |
| stale-lead-digest | Schedule | Find stale MQL/SQL → create Slack digest |
| experiment-review | Schedule | Find due experiments → Today queue + Slack optional |
| weekly-report | Weekly schedule / manual | Aggregate metrics → draft report → store artifact/context |

## 11.1 n8n Reliability Rules

Every workflow gets correlation_id / run_id.

Use idempotent upserts; repeated webhook must not create duplicate contact/deal/lead.

Implement retry with bounded attempts for transient API failures.

Separate “business failure” (invalid lead) from “system failure” (API unavailable).

Write success/failure status into integration_runs.

Dead-letter or error workflow should notify only after retry exhaustion.

Never put sensitive access tokens in node labels, logs, screenshots, or committed JSON exports.

# 12. Rules & Decision Engine — MVP

MVP should use transparent deterministic rules before adding AI recommendations. Rules are easier to debug and create trust.

| Rule example | Recommended action |
| --- | --- |
| Spend increased, leads flat, MQL rate down materially | Investigate campaign/creative/LP; do not auto-pause |
| CPL up but CPQL down | Hold / evaluate quality before reducing spend |
| Campaign spent above threshold with zero MQL | High-priority diagnostic alert |
| MQL exists without sales update beyond SLA | Follow-up alert |
| Experiment review date reached | Move to Review Queue |
| Integration data stale beyond expected sync window | Data health alert; suppress confident optimization recommendation |

## 12.1 KPI Formula Layer

CPL   = Spend / Leads
MQL Rate = MQL / Leads
CPQL  = Spend / MQL
SQL Rate = SQL / MQL
CPSQL = Spend / SQL
Opportunity Rate = Opportunities / SQL
CAC   = Spend / Customers Won
ROAS  = Attributed Revenue / Spend

# 13. Reporting System

## 13.1 Weekly Report Structure

Executive summary: 3–5 sentences.

Performance table: spend, leads, CPL, MQL, CPQL, SQL, opportunities, revenue.

What changed vs previous week.

Why it likely changed; clearly mark facts vs interpretation.

Experiments completed/running.

Lead-quality observations and sales follow-up issues.

Next week priorities.

Data-quality caveats.

## 13.2 Report Generation Flow

1. Query weekly aggregate from Supabase.

2. Pull experiment results and completed workflow notes.

3. Pull unresolved alerts and data-health status.

4. Build structured report JSON.

5. Render in app as editable draft.

6. Human reviews/edit notes.

7. Optional Phase 2: AI drafts narrative from the structured facts.

8. Store immutable snapshot/version when report is finalized.

# 14. Environment, Secrets & Deployment

## 14.1 Environment Variables

NEXT_PUBLIC_SUPABASE_URL=
NEXT_PUBLIC_SUPABASE_ANON_KEY=
SUPABASE_SERVICE_ROLE_KEY=

HUBSPOT_ACCESS_TOKEN=
HUBSPOT_WEBHOOK_SECRET=

SLACK_WEBHOOK_URL=

N8N_WEBHOOK_SECRET=
N8N_BASE_URL=

# later
META_APP_ID=
META_APP_SECRET=
META_ACCESS_TOKEN=
GA4_PROPERTY_ID=

Never expose service-role/API secrets through NEXT_PUBLIC_* variables. Use server-only environment variables and deployment secret management.

## 14.2 Suggested Deployment

Frontend/API: Vercel or comparable Next.js hosting.

Database/Auth: Supabase.

n8n: existing self-hosted VPS is acceptable if secured with HTTPS, authentication, updates, backups, and restricted ports.

Use separate dev and production Supabase projects once real customer data is connected.

Use a test Slack channel and HubSpot sandbox/test portal if available before production integration.

# 15. Testing & Quality Strategy

| Type | What to test |
| --- | --- |
| Unit | KPI formulas, qualification rules, attribution parser, decision rules |
| Schema | Zod payload validation for integrations |
| Integration | HubSpot upsert, association mapping, Slack send, Supabase upsert |
| E2E | Login → Today → lead detail → experiment creation → report draft |
| Data QA | Duplicate detection, missing UTM, stale sync, stage mismatch |
| Security | RLS, secrets exposure, auth boundary, webhook signature/secret |
| Regression | Critical workflow tests run before merge/deploy |

## 15.1 Definition of Done

Feature has acceptance criteria and error states.

TypeScript checks pass.

Lint/test/build pass.

Loading, empty, error, and success states are implemented.

Mobile does not break, although desktop is primary.

No secret in client bundle or repository.

If integration-related, run is visible in Data Health/log table.

Relevant docs/playbook updated.

# 16. Development Workflow with Codex + GPT-6 Astra

Use Codex as an engineering agent, but keep the repository specification-driven. GPT-6 Astra is suitable for complex end-to-end coding work; it should receive a narrow task, acceptance criteria, relevant files, and verification commands rather than a vague instruction to “build everything”.

## 16.1 Repository Control Documents

PRD.md — product scope and user flows.

ARCHITECTURE.md — systems, ownership, integration boundaries.

DATA_MODEL.md — schema and field definitions.

INTEGRATIONS.md — HubSpot, Slack, n8n contracts.

AGENTS.md — rules Codex must follow in this repository.

TASKS.md — ordered implementation backlog.

DECISIONS.md — architecture decision records / important trade-offs.

.env.example — names only; no credentials.

## 16.2 AGENTS.md Suggested Rules

# Engineering rules
- Read PRD.md and ARCHITECTURE.md before structural changes.
- Never expose server secrets to client code.
- Do not change schema without migration.
- Prefer small, reviewable commits.
- Add tests for KPI formulas and business rules.
- Run: lint, typecheck, tests, build before marking a task complete.
- Preserve HubSpot as CRM source of truth.
- Do not add new dependencies without explaining why.
- Do not silently replace integration contracts.
- Update documentation when behavior changes.

## 16.3 How to Give Tasks to Codex

TASK: Implement Today page MVP

Read:
- PRD.md sections 5.2 and 12
- DATA_MODEL.md

Scope:
- priority actions
- daily checklist
- lead follow-up queue
- data-health strip

Acceptance criteria:
- authenticated route
- loading/empty/error states
- data comes from Supabase repository functions
- no direct service-role key in client
- responsive at 1280px and 390px
- tests for priority rule mapper

Verification:
- npm run lint
- npm run typecheck
- npm test
- npm run build

Do not modify unrelated modules.

## 16.4 Recommended Agentic Loop

1. Ask Codex to inspect current repo and restate relevant architecture before modifying code.

2. Give one vertical slice at a time.

3. Ask it to implement tests together with the feature.

4. Require it to run verification commands.

5. Review diff, database migration, and any env changes.

6. Commit only after the slice works end to end.

7. Update TASKS.md and DECISIONS.md if assumptions changed.

8. Start the next slice from the clean passing state.

# 17. Step-by-Step Development Roadmap

Roadmap deliberately starts with a useful manual MVP before external integrations. This reduces the chance of spending most development time debugging APIs before the product workflow is proven.

## Phase 0 — Repository & Product Foundation

Create Git repository and Next.js TypeScript project.

Install Tailwind, shadcn/ui, Zod, React Hook Form, Recharts, TanStack Table.

Create PRD.md, ARCHITECTURE.md, DATA_MODEL.md, INTEGRATIONS.md, AGENTS.md, TASKS.md.

Set up formatting, linting, typecheck, test runner, pre-commit optional.

Create environment variable validation.

## Phase 1 — Application Shell & Auth

Create Supabase project.

Create profile/auth schema and RLS.

Implement login/logout and protected dashboard layout.

Build sidebar, topbar, page containers, empty states.

Deploy first dev build.

## Phase 2 — Workflow + Playbook First

Implement workflow templates and workflow runs.

Build Today checklist using manual data.

Implement Playbook CRUD/read interface.

Add daily/weekly/monthly templates.

Prove that the app is useful even without APIs.

## Phase 3 — Experiment OS

Create experiment tables/migrations.

Build backlog/running/completed views.

Implement hypothesis, KPI, baseline, review date, result and learning.

Link experiments to campaigns/creatives by optional external IDs.

## Phase 4 — Lead Registry & Funnel

Create lead/company/deal mirror schema.

Build leads table and detail drawer.

Build funnel calculations from seeded/manual data.

Implement attribution fields and missing-attribution flags.

## Phase 5 — HubSpot Integration

Create private app/auth credentials with least necessary CRM scopes.

Implement server-side HubSpot client.

Build contacts/deals sync and stable external ID mapping.

Implement associations and stage mirroring.

Create n8n webhook/scheduled reconciliation.

Test idempotency and partial failure handling.

## Phase 6 — Slack Integration

Create Slack app and dedicated alert channel.

Enable incoming webhook.

Create n8n reusable Slack notification workflow.

Implement New MQL, stale lead, data health and experiment-due alerts.

Add deduplication and deep links.

## Phase 7 — Performance Data

Add campaign_daily schema.

Connect Meta Ads data import.

Add GA4/website metrics only where they support decisions.

Build overview charts and campaign diagnostics.

Create data freshness checks.

## Phase 8 — Decision Rules & Alerts

Create rule configuration and threshold settings.

Implement transparent priority scoring.

Generate actionable alerts from funnel + campaign + integration state.

Surface top priority actions on Today page.

## Phase 9 — Weekly Reporting

Build report aggregation query.

Combine metrics, experiments, workflows, notes and alerts.

Generate editable weekly report draft.

Add finalization/version snapshot.

## Phase 10 — Hardening

End-to-end tests for critical paths.

RLS/security audit.

Backup/restore test.

Integration retry/reconciliation tests.

Performance review and query indexes.

Production deployment checklist.

# 18. MVP Milestone Acceptance

| Milestone | Acceptance |
| --- | --- |
| M1 Shell | Authenticated app deployed; navigation works |
| M2 Daily OS | Today + workflows + playbook usable manually |
| M3 Learning Loop | Experiment lifecycle works end-to-end |
| M4 Funnel | Lead registry + funnel + attribution works with seeded/manual data |
| M5 CRM | HubSpot sync reliable and idempotent |
| M6 Alerts | Slack receives deduplicated operational alerts |
| M7 Performance | Campaign data joins to lead-quality view |
| M8 Reporting | Weekly report generated from stored operational data |

# 19. Integration Contract Examples

## 19.1 Internal Lead Ingest Contract

POST /api/integrations/lead
{
  "email": "...",
  "phone": "...",
  "name": "...",
  "company": "...",
  "product_interest": "...",
  "estimated_quantity": 500,
  "utm_source": "meta",
  "utm_medium": "paid-social",
  "utm_campaign": "corporate-gift-q4",
  "utm_content": "ikea-proof-v2",
  "landing_page": "/lp/corporate-gift"
}

## 19.2 Webhook Safety

Use shared secret/signature verification where supported.

Reject unexpected content type/oversized payload.

Validate payload with Zod before processing.

Return quickly and process longer work via n8n/background orchestration if needed.

Use idempotency key based on source event ID where possible.

# 20. Initial Backlog for Codex

| Priority | Task |
| --- | --- |
| P0 | Bootstrap Next.js + TypeScript + Tailwind + shadcn |
| P0 | Supabase auth and protected dashboard shell |
| P0 | Create database migrations for profiles/workflows/playbook |
| P0 | Today page static UI + seeded repository layer |
| P0 | Workflow template/run implementation |
| P0 | Experiment schema + CRUD + lifecycle |
| P0 | Lead schema + table + detail |
| P1 | Funnel calculation service + tests |
| P1 | Integration run/data health UI |
| P1 | HubSpot server client + contacts sync |
| P1 | HubSpot deals + associations sync |
| P1 | n8n reconciliation workflow |
| P1 | Slack webhook alert workflow |
| P1 | Priority rule engine |
| P1 | Weekly report draft |
| P2 | Meta Ads data connector |
| P2 | GA4 connector |
| P2 | AI-assisted narrative/recommendation layer |

# 21. Deferred / Future Expansion

AI Copilot over structured operational context.

Creative library with angle/hook/format taxonomy.

Meta Ads automated recommendations with human approval.

WhatsApp conversation metadata/response SLA measurement where compliant and technically appropriate.

Attribution models beyond simple first/last touch.

Budget planning and forecast scenarios.

Role-based views for Sales, Marketing Lead, Management.

Approval workflows for campaign changes.

Automatic playbook retrieval based on alert type.

Integration with Google Ads/TikTok Ads.

Historical knowledge search across experiment learnings and reports.

# 22. Risks & Guardrails

| Risk | Guardrail |
| --- | --- |
| Building too much before use | Manual-first MVP and staged integrations |
| Duplicated CRM truth | HubSpot owns CRM state |
| Bad attribution interpreted as truth | Data-health flags + caveats |
| Alert fatigue | Deduplication, severity, digest |
| AI gives confident wrong action | Deterministic rules first; human approval |
| API failures create duplicates | Idempotent upserts + external IDs |
| Secrets leaked in frontend/repo | Server-only env, secret management, reviews |
| Codex changes architecture broadly | AGENTS.md + narrow tasks + acceptance criteria + diff review |

# 23. Current Technical Reference Notes

These notes were verified against current official documentation in September 2026 and are included to reduce implementation ambiguity. Always re-check vendor docs when coding integrations because API versions and scopes can change.

OpenAI GPT-6 Astra is documented as a model for complex reasoning, coding, computer use, research, and document creation. OpenAI recommends the Responses API for tool-calling use cases and documents gpt-6-astra as the model identifier.

HubSpot CRM APIs support creating/updating Contacts and Deals and associating CRM records. Required CRM scopes should be kept to the minimum needed.

Slack Incoming Webhooks provide a simple outbound message path. More complex interactions can use Web API methods such as chat.postMessage and Events API subscriptions.

## 23.1 Official Sources

https://developers.openai.com/api/docs/models/gpt-6-astra

https://developers.openai.com/api/docs/guides/latest-model

https://developers.hubspot.com/docs/api-reference/latest/crm/objects/contacts/guide

https://developers.hubspot.com/docs/api-reference/latest/crm/objects/deals/guide

https://developers.hubspot.com/docs/api-reference/latest/crm/associations/overview

https://api.slack.com/messaging/webhooks

https://api.slack.com/events-api

# 24. Recommended First Build Order

Do not start from Meta Ads API. First prove the daily operating workflow with seeded/manual data, then connect real systems.

Build app shell + Supabase Auth.

Build Today + Workflows + Playbook.

Build Experiments.

Build Leads + Funnel with manual/seed data.

Connect HubSpot.

Connect Slack alerts.

Only then connect paid-media/analytics sources.

Add reporting and decision rules after data is stable.

## 24.1 First “Useful” Release

The first useful release does not need Meta API, AI, or full CRM automation. It is successful when the user can start the day in PM OS, run the checklist, record experiment decisions, review manually entered/synced leads, and finish the week with a structured report. External integrations should increase leverage—not define whether the product is usable.

END OF VERSION 1.0